## Slide 1
Software Engineering
Software Process

## Slide 2
Process is a particular method, generally involving a number of steps.
Software process has a set of steps, along with ordering constraints on execution, to produce software with desired outcome.
Many types of activities are performed by different people in a software project.
Better to view software process as comprising of many component processes.
Software Process

## Slide 3
Two major processes
  Development – focuses on
    development and
    quality steps needed to engineer the software
  Project management – focuses on
    planning and
    controlling the development process
Development process is the heart of software process; other processes revolve around it.
These are executed by different people
  Developers execute engineering process.
  Project manager executes the management process.
Component Software Process

## Slide 4
Other processes
  Change management process: deals with how changes can be incorporated.
  Process management process: management of processes themselves.
  Inspection process: how inspections are conducted on artifacts.
Component Software Process …

## Slide 5
Process is generally a set of phases.
Each phase performs a well defined task and generally produces an output.
At top level, typically there are few phases in a process.
To perform a particular phase – methodologies have been proposed.
Process Specification

## Slide 6
ETVX approach to specify a phase role
  Entry criteria: what conditions must be satisfied for initiating this phase.
  Task: defines a path that transforms the input to the required output.
  Verification: a procedure that enables the identification of defects before these defects are built into the process.
  eXit criteria: identifies the conditions that should be fulfilled to end the process.
A phase also should produce information for management.
ETVX Specification
Process Specification …

## Slide 7
ETVX Specification …
Process Specification …

## Slide 8
Provide high quality & productivity
  Support testability as testing is the most expensive task;
  Support maintainability as maintenance can be more expensive than development;
Desired Process Properties

## Slide 9
Cost of a defect increases with latency
i.e. fixing a requirement defect in operation can cost a 100 times the cost of fixing it in from beginning.
Hence, for high quality & productivity, the process must support early defect removal.
That is why there is a V(verification) in ETVX, and quality control tasks in the software process.
High Q & P: Early Defect Removal
Desired Process Properties …

## Slide 10
Early Defect Removal …
Desired Process Properties …

## Slide 11
Predictability and repeatability
  Process should repeat its performance when used on different projects i.e. outcome of using a process should be predictable.
  Without predictability, we cannot estimate, or say anything about quality or productivity.
  With predictability, past performance can be used to predict future performance.
Desired Process Properties …

## Slide 12
Predictable process is said to be under statistical control.
  Repeatedly using the process produces similar results.
  Results – properties of interest like quality, productivity, …
To consistently develop software with high quality & productivity, process must be in control.
Predictability …
Desired Process Properties …

## Slide 13
Predictability …
Desired Process Properties …

## Slide 14
Changes in software exist for various reasons.
  Requirements change is a key reason.
  Requirement changes cannot be wished away or treated as “bad”.
  They must be accommodated in the process for software development.
Support Change
Desired Process Properties …

## Slide 15
For a project, the process to be followed is specified during planning.
Each phase has its own sequence of steps.
Sequence of steps for a phase are the methodologies for that phase.
Why do we have phases
  To employ divide and conquer
  It helps for easy validation.
Development Process

## Slide 16
Commonly, the development process has these activities:
  requirements analysis,
  architecture,
  design,
  coding,
  testing,
  delivery.
Different models perform them in different manner.
Development Process …

## Slide 17
Requirement analysis is used to understand the problem precisely.
It forms the basis of agreement between user and developer.
It specifies “ what “ , not “ how “.
Requirement specifications of even medium systems can be many hundreds of pages.
Output is the Software Requirement Specification (SRS) document.
Requirement Analysis

## Slide 18
Design is the major step from problem domain to solution domain.
It has three main tasks.
  Architecture design – components and connectors that should be there in the system.
  High level design – modules and data structures needed to implement the architecture.
  Detailed design – logic of modules.
Most methodologies focus on architecture or high level design.
Outputs: architectural design & or logic design documents.
Design

## Slide 19
Converts design into code in a specific language.
Goal: to implement the design with simple and easy way to understand the code.
  Code should be simple and readable.
The coding phase affects both testing and maintenance.
Well written code can reduce the testing and maintenance effort.
Output: code
Coding

## Slide 20
Defects are introduced in each phase of software process.
Testing plays important role regarding the defect removal.
Goal: to identify most of defects.
Testing has to be properly planned and executed.
Outputs are test plans/results and final tested (hopefully reliable) code.
Testing

## Slide 21
Distribution of effort :
  Requirement - 10-20%
  Design - 10-20%
  Coding - 20-30%
  Testing - 30-50%
We can observe that coding is not the most expensive phase.
Effort Distribution

## Slide 22
Distribution of error occurrences by phase is
  Requirement --- 20%
  Design --- 30%
  Coding --- 50%
Cost of latency: cost of defect removal increases exponentially with latency time.
Defects

## Slide 23
      Cost to fix
      Error ( log scale)
      Time
Cheapest way is to detect and remove defect close to where it is injected.
Hence it is a must to check for defects after every phase.
Defects …

## Slide 24
We have seen the major stages or phases of software development.
Different process models execute these stages in different manner.
A process model specifies a general process.
  i.e. a model provides generic structure of the process.
Process Models

## Slide 25
If a project chooses a model, it will generally tailor it to suit the project.
This produces the specification for the projects process.
process is what is actually executed;
process specification is a plan about what should be executed;
process model is a generic process specification.
Many models have been proposed for the development process.
Project Process
Process Models …

## Slide 26
Waterfall – the oldest and widely used
Prototyping
Iterative – currently used widely
Time boxing
Common Process Models
Process Models …

## Slide 27
Linear sequence of stages/phases
Requirements –> HLD –> DD –> Code –> Test –> Deploy
A phase starts only when the previous has completed
no feedback(FORWARD DRIVEN APPROACH)
The phases partition the project, each addressing a separate concern.
Waterfall Model
Process Models …

## Slide 28
Waterfall
Model …
Process Models …

## Slide 29
Linear ordering implies each phase should have some output.
The output must be validated/certified.
Common outputs of a waterfall model:
  SRS (Software Requirement Specification),
  project plan,
  design documents,
  test plan and reports,
  final code,
  supporting documents
Waterfall Model …
Process Models …

## Slide 30
Conceptually simple,
Cleanly divides the problem into distinct phases that can be performed independently.
Natural approach for problem solving.
Easy to administer and control.
Waterfall Model Advantages
Process Models …

## Slide 31
Assumes that requirements can be specified and frozen early. To change requirement all stages done has to be reverted and consider change.
May fix hardware and other technologies too early.
Very document oriented, requiring documents at the end of each phase.
Waterfall Model Disadvantages
Process Models …

## Slide 32
Based on the advantage and disadvantage, Waterfall is used for
  projects where requirements can be understood easily and technology decisions are easy.
    i.e. for familiar type of projects it still may be the most optimum model.
Waterfall Model Usage
Process Models …

## Slide 33
Prototyping addresses the requirement specification limitation of waterfall.
Instead of freezing requirements only by discussions, a prototype is built to understand the requirements.
Helps to avoid the requirements change risk.
A small waterfall model replaces the requirements stage.
Prototyping
Process Models …

## Slide 34
Prototyping …
Process Models …

## Slide 35
Development of prototype
  Starts with initial requirements
  Only key features which need better understanding are included in prototype.
  No point in including those features that are well understood because the cost will increase.
  Feedback from users taken to improve the understanding of the requirements.
Prototyping …
Process Models …

## Slide 36
Cost can be kept low
  Build only features needing clarification
  “quick and dirty” – quality not important.
  Things like exception handling, recovery, standards etc. are omitted.
  Supports early defect removal.
Prototyping …
Process Models …

## Slide 37
Advantages: requirement will be more stable, requirement frozen later, experience helps in the main development.
Disadvantages: Potential hit on cost and schedule but less than cost of early requirement.
Applicability: When requirement are hard to elicit and confidence in requirements is low; i.e. where requirements are not well understood.
Prototyping …
Process Models …

## Slide 38
Combines benefit of prototyping and waterfall.
Develop and deliver software in increments.
Each increment is complete in itself.
Can be viewed as a sequence of waterfalls.
Feedback from one iteration is used in the future iterations.
Iterative Development
Process Models …

## Slide 39
Iterative Development …
Process Models …

## Slide 40
Products almost always follow it.
It is also used commonly in customized development.
  Businesses want quick response for software.
  Cannot afford the risk of all-or-nothing.
Newer approaches like XP, Agile,… all rely on iterative development.
Iterative Development …
Process Models …

## Slide 41
Benefits: Get-as-you-pay, uses feedback for improvement,
Drawbacks: Architecture/design may not be optimal, reworking may increase, total cost may be more.
Applicability:
  where response time is important.
  risk of long projects cannot be taken
  all requirement not known but can be understood incrementally
Iterative Development …
Process Models …

## Slide 42
Iterative is linear sequence of iterations.
Each iteration is a mini waterfall.
Time boxing – fix an iteration duration.
Divide iteration in a few equal stages.
Use pipelining concepts to execute iterations in parallel.
Timeboxing
Process Models …

## Slide 43
General iterative development – fix the functionality for each iteration, then plan and execute it.
In time boxed iterations – fix the duration of iteration and adjust the functionality to fit it.
Completion time is fixed, the functionality to be delivered is flexible.
Time Boxed Iterations
Timeboxing …
Process Models …

## Slide 44
This itself is very useful in many situations.
It has predictable delivery times.
Overall product release and marketing can be better planned.
It makes time a non-negotiable parameter and helps focus attention on schedule.
The overall development time is still unchanged.
Time Boxed Iterations …
Timeboxing …
Process Models …

## Slide 45
What if we have multiple iterations executing in parallel.
It can reduce the average completion time by exploiting parallelism.
For parallel execution, it can borrow pipelining concepts from hardware.
This leads to Timeboxing Process Model.
Taking Time Boxed Iterations Further
Timeboxing …
Process Models …

## Slide 46
Development is done iteratively in fixed duration time boxes.
Each time box is divided in fixed stages.
Each stage performs a clearly defined task that can be done independently.
Each stage is approximately equal in duration.
There is a dedicated team for each stage.
When one stage team finishes, it hands over the project to the next team.
Basics
Time Boxing …
Process Models …

## Slide 47
An iteration with three stages – Analysis, Build, Deploy
  These stages are approximately equal in many situations.
  We can adjust durations by determining the boundaries suitably.
  We can adjust duration by adjusting the team size for each stage.
Have separate teams for A, B, and D
Example
Time Boxing …
Process Models …

## Slide 48
Let AT = Analysis Team, BT = Build Team, DT = Deploy Team and ‘it’ = item.
AT starts executing it-1.
AT finishes, hands over it-1 to BT, starts executing it-2.
AT finishes it-2, hands over to BT; BT finishes it-1, hands over to DT; AT starts it-3, BT starts it-2 (and DT, it-1).
Time Boxing …
Process Models …
Pipelined Execution

## Slide 49
Time Boxing Execution
Time Boxing …
Process Models …

## Slide 50
First iteration finishes at time T
Second finishes at T+T/3; third at T+2 T/3, and so on.
In steady state, there will be a delivery every T/3 time.
If T is 3 weeks, first delivery after 3 weeks, 2nd after 4 weeks, 3rd after 5 weeks,…
In linear execution, delivery times will be 3 weeks, 6 weeks, 9 weeks,…
Time Boxing Execution …
Time Boxing …
Process Models …

## Slide 51
Advantages: Shortened delivery times, other advantage of iterative, distr. execution
Disadvantages: Larger teams, project management is harder, high synchronization needed, control is harder.
Applicability: When short delivery times are very important; architecture is stable; flexibility in feature grouping.
Time Boxing …
Process Models …

## Slide 52
Strength | Weakness | Types of Projects
Simple Easy to execute Intuitive and logical Easy contractually | All or nothing too risky Req frozen early May chose outdated hardware/tech Disallows changes No feedback from users | Well understood problems, short duration projects, automation of existing manual systems
Summary - Waterfall

## Slide 53
Strength | Weakness | Types of Projects
Helps req elicitation Reduces risk Better and more stable final system | Front heavy Possibly higher cost and schedule Disallows later change | Systems with novice users; or areas with requirement uncertainty. Heavy reporting based systems can benefit from UI prototype
Summary – Prototyping

## Slide 54
Strength | Weakness | Types of Projects
Regular deliveries Can accommodate changes naturally Allows user feedback Avoids requirement bloating Naturally prioritizes requirement Allows reasonable exit points Reduces risks | Overhead of planning each iteration Total cost may increase System arch and design may suffer Rework may increase | For businesses where time is imp; risk of long projects cannot be taken; requirement not known and evolve with time
Summary – Iterative

## Slide 55
Strength | Weakness | Types of Projects
All benefits of iterative Planning for iterations somewhat easier Very short delivery times | PM becomes more complex Team size is larger Complicated – lapses can lead to losses | Where very short delivery times are very important Where flexibility in grouping features Architecture is stable
Summary – Time Boxing